## Slide 1
Sprint 2 presentation
Cookyourself
wennad yulunt yunpengx --Team 205

## Slide 2: Agenda
Sprint 2 Tasks & Roles
Sprint 2 Demo & Problems
Next Sprint’s goal
Q & A

## Slide 3: Goals of our website
Learning..
  Recipe and instructions in text or video
Sharing..
Recipe, experiences, opinions
Recommendation..
Weekly cooking plan or “lucky” search
Even exchanging and shopping!
All you need about cooking!

## Slide 4: Sprint 2 Goals
Get real data, parse and display.
Dish: description, instructions, video
Ingredients: price, unit conversion
Implement all server-side features using Django.
Database interaction, html render for pages.
Finish client-side interaction using jquery, ajax, and React.js.
Load more dish, unify images into reasonable sizes.
Log in using FaceBook API
Get user data from facebook, display on profile.
Notes: Good user experience on different platforms

## Slide 5: Tasks & Roles
11/08 | 11/09 | 11/10 | 11/11 | 11/12 | 11/13 | 11/14 | 11/15 | 11/16 | 11/17 | 11/18 | 11/19 | 11/20 | 11/21
Task1: study React.js
- Yunpeng
Sprint 1 Backlog
Task5: crawler to gather price information of ingredient - Yulun
Scrum meet
Task7: image preprocessing - Yunpeng
Task2: Youtube, unit parse and conversion - Yulun
Task3: learn FB login API Oauth- Wenna
Task6: Django navigation and database interaction - Wenna
Task4: loading more recipes, price information display - Yulun
Scrum meet
Task8: SSL issue with google map - Yulun
Task9: Revise UI on all platforms - Wenna
Scrum meet

## Slide 6: Sprint 2 Demo
http://54.244.78.192/

## Slide 7
Have to develop and test login-related features on servers (FB APIs)
Unable to display Google map without purchasing a valid SSL certification
Data processing: unit conversion and price calculation
React study and integration with Django
Sprint 2 Problems & Difficulties

## Slide 8
Dish recipe search and filter features
Add users’ favorite dish recipes
More completed recommendation feature
Price data source and calculation
Dish sharing feature
Sprint 2 Burn down chart

## Slide 9: Final Sprint --Goals
Finish features including:
users’ favorite dish,
price display,
dish sharing and upload,
user searching history,
shopping list print and send via email – formatted PDF.
Information processing:
filter recipe,
recipe recommendation based on preferences & history.
Performance and user tests.

## Slide 10
Task | Costs
users’ favorite dish | 8 mhors
price display | 4 mhors
dish sharing and upload | 24 mhors
user searching history | 24 mhours
shopping list print and send via email | 10 mhours
filter recipe | 24 mhours
recipe recommendation based on preferences & history | 16 mhours
Sprint 3--Tasks

## Slide 11: Comments & Questions